FITTED

Replit Build Briefing

March 2026  ·  Confidential

This document tells Replit Agent exactly what to build, in what order, and how. Read the Context section first, then follow the Build Phases in sequence. Do not skip phases or combine them.

# Context for Replit Agent

You are building Fitted — a men's fashion styling web application. Users complete an onboarding survey, receive AI-matched outfit recommendations, browse curated looks by category, and shop pieces through affiliate links.

Two reference documents accompany this briefing:

- fitted-spec.docx — full product specification including content model, screen inventory, and feature scope

- fitted-prototype.html — complete interactive prototype showing every screen, interaction, and design system

The prototype is the source of truth for visual design, layout, and behaviour. The spec is the source of truth for data model and architecture decisions. When in doubt, follow the spec over the prototype.

## Tech Stack

| Layer | Tool | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SEO-critical page generation, React components |
| Database + Auth | Supabase | PostgreSQL database, auth, auto-generated APIs |
| Hosting | Vercel | One-click Next.js deployment, free tier |
| Styling | Tailwind CSS | Utility-first CSS, mirrors prototype design system |
| Version control | GitHub | Connect Replit to GitHub from the start |

⚠️ Important: Use Next.js App Router (not Pages Router). Use server components where possible for SEO. Each look must be a statically generated page at /looks/[slug].

## Design System

Replicate the design system from the prototype exactly. Do not use generic component library defaults.

| Token | Value | Usage |
| --- | --- | --- |
| --cream | #F5F0E8 | Primary background |
| --warm-white | #FAF7F2 | Card and panel backgrounds |
| --sand | #E8DFD0 | Borders, dividers |
| --stone | #C4B89A | Secondary borders, muted UI |
| --bark | #8B7355 | Accent colour, CTAs, highlights |
| --charcoal | #2C2C2A | Primary text, dark backgrounds |
| --muted | #7A7268 | Secondary text, placeholders |

- Display font: Cormorant Garamond (Google Fonts) — headings, look names, hero text

- Body font: DM Sans (Google Fonts) — all UI text, buttons, labels

- Mobile breakpoint: 768px

# Phase 1: Project Setup

Complete this phase entirely before writing any application code. Everything in later phases depends on this foundation being correct.

## 1.1 Initialise the Project

- Create a new Next.js 14 project with App Router, Tailwind CSS, and TypeScript

- Connect the Replit project to a new GitHub repository immediately

- Install dependencies: @supabase/supabase-js @supabase/auth-helpers-nextjs

- Set up Tailwind with the Fitted colour tokens as custom CSS variables in globals.css

- Add Cormorant Garamond and DM Sans via next/font/google

## 1.2 Supabase Setup

- Create a new Supabase project

- Create the following tables using the schema below

- Add NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_ANON_KEY to Replit environment variables

- Enable Supabase Auth with email/password provider

Database Schema

Run the following SQL in the Supabase SQL editor:

-- LOOKS

create table looks (

id uuid primary key default gen_random_uuid(),

slug text unique not null,

name text not null,

category text not null,

vibe text,

occasion text,

season text,

is_active boolean default true,

created_at timestamptz default now()

);

-- PIECES

create table pieces (

id uuid primary key default gen_random_uuid(),

brand text not null,

name text not null,

price integer not null,

price_display text not null,

retailer text not null,

retailer_url text not null,

affiliate_tag text,

image_url text,

slot_type text not null,

color text,

material text,

fit_type text,

description text,

created_at timestamptz default now()

);

-- LOOK_PIECES (join table)

create table look_pieces (

id uuid primary key default gen_random_uuid(),

look_id uuid references looks(id) on delete cascade,

piece_id uuid references pieces(id) on delete cascade,

slot_type text not null,

sort_order integer default 0

);

-- USERS (extends Supabase auth.users)

create table user_profiles (

id uuid primary key references auth.users(id) on delete cascade,

lifestyle_categories text[] default '{}',

work_style text,

weekend_vibe text,

overall_style text,

budget_min integer,

budget_max integer,

sizes jsonb default '{}',

has_seen_welcome boolean default false,

created_at timestamptz default now()

);

-- SAVED_LOOKS

create table saved_looks (

id uuid primary key default gen_random_uuid(),

user_id uuid references auth.users(id) on delete cascade,

look_id uuid references looks(id) on delete cascade,

saved_at timestamptz default now(),

unique(user_id, look_id)

);

## 1.3 Seed Data

Insert at least 8 looks and 20 pieces into Supabase before building any screens. Use the look and piece data from the prototype as the starting point. This ensures every screen has real data to render during development.

Do not build screens against empty database tables. Seed data first, then build.

# Phase 2: Core Layout & Navigation

Build the shared layout components that all screens depend on. Do not build individual screens until this phase is complete and working.

## 2.1 App Shell

- Root layout (app/layout.tsx) — applies fonts, CSS variables, global styles

- App nav component — fixed top bar with hamburger button, Fitted logo, bag icon with count badge, avatar/profile dropdown

- Hamburger menu drawer — slide-in from left, contains all main nav links

- Mobile responsive nav at 768px breakpoint as defined in the prototype

## 2.2 Routing Structure

| Route | Screen |
| --- | --- |
| / | Landing Page (pre-auth) |
| /onboarding | Onboarding Survey |
| /dashboard | Dashboard (auth required) |
| /explore | Category Browse |
| /explore/[category] | Filtered Browse |
| /looks/[slug] | Individual Look / Lookboard |
| /build | Build a Look |
| /profile | User Profile |

## 2.3 Auth Middleware

- Protect /dashboard, /explore, /looks/*, /build, and /profile routes

- Unauthenticated users on protected routes redirect to /

- Use Supabase Auth Helpers for Next.js middleware

# Phase 3: Landing Page

Build the pre-auth landing page. This is the most SEO-critical screen and should be a server component.

- Hero section with 4-slide auto-rotating slideshow (4.5s interval)

- How It Works — 3 steps with scroll reveal animation

- Featured Looks — 4 look cards pulled from Supabase (is_active = true), limit 4

- "Explore Looks" nav link smooth-scrolls to Featured Looks section

- Testimonials section (static content)

- Final CTA — Get Started navigates to /onboarding

- Mobile responsive as per prototype

The landing page must be a server component for SEO. Fetch look data server-side using the Supabase server client, not the browser client.

# Phase 4: Onboarding Survey

Build the 11-step onboarding survey. On completion, save survey responses to user_profiles in Supabase and set has_seen_welcome = false.

## Survey Sections

- Section 1 — Lifestyle: what the user dresses for (multi-select), work style (conditional), weekend vibe (conditional)

- Section 2 — Aesthetic: overall style (single select)

- Section 3 — Colours: palette preferences, colours to avoid

- Section 4 — Fit & Sizing: tops, bottoms, shoes, fit preference

- Section 5 — Budget: per-item budget range

- Section 6 — Notifications: email preferences

## On Completion

- Save lifestyle_categories, work_style, weekend_vibe, overall_style, budget_min, budget_max, sizes to user_profiles

- Set has_seen_welcome = false

- Redirect to /dashboard

- Dashboard detects has_seen_welcome = false and shows the First-Time Welcome State overlay

# Phase 5: Dashboard

Build the authenticated dashboard. All data should be fetched server-side where possible.

- First-Time Welcome State — shown when has_seen_welcome = false. On dismiss, set has_seen_welcome = true in Supabase. See spec Section 8 for full behaviour.

- Picked For You — query looks table filtered by user's lifestyle_categories. Distribute evenly across categories, limit 5. Refreshable (client-side re-query with offset).

- Your Lookboard — query saved_looks for current user, join to looks, limit 3. "See All" links to /explore.

- Build a Look CTA — links to /build

- Explore category grid — 4 static category tiles, each links to /explore/[category]

- Recently Viewed — store last 4 viewed look IDs in localStorage, display as item cards

# Phase 6: Category Browse (/explore)

- Category tabs — Smart Casual, Athletic & Outdoors, Work, Night Out

- Four filter dropdowns: Occasion, Vibe, Price Range, Season

- Filters update URL query params (e.g. /explore?category=Work&occasion=Office) for shareability and back-button support

- Portrait look grid — 3 columns desktop, 2 columns mobile

- Each card: look image, name, vibe, occasion, piece count. Heart icon saves/unsaves. "View Look" links to /looks/[slug].

- Results count updates with active filters

- Empty state: "No looks match your filters" message + Clear Filters button

- Load More — pagination, 9 looks per page

# Phase 7: Look Page (/looks/[slug])

This is the most complex screen and the primary SEO landing page. Each look is a statically generated page.

## Static Generation

- Use generateStaticParams() to pre-generate a page for every active look at build time

- Use generateMetadata() to set page title and description from look name and category

- Example title: "Sunday Brunch Look — Smart Casual Outfit | Fitted"

- Example description: "A curated 5-piece smart casual outfit featuring Faherty, Veja, and Todd Snyder. Shop the full look."

## Page Content

- Look header — name, category, vibe tag, save button

- Flatlay piece grid — displays all pieces in the look with brand, name, price

- Each piece card has: Swap button (opens Swap Drawer), Add to Bag button, Details button

- Swap Drawer — slide-in from right, shows 4 alternative pieces for the selected slot_type, with price delta

- Item Detail view — full piece information, affiliate link CTA

- Add All to Bag — adds all look pieces to the Fitted Bag

- Fitted Bag — slide-in drawer, items grouped by retailer, per-retailer affiliate checkout

## Affiliate Links

- Affiliate URL = piece.retailer_url + affiliate parameter + piece.affiliate_tag

- All affiliate links must open in a new tab

- Track affiliate click events in analytics (see Phase 9)

# Phase 8: Build a Look (/build)

Transient AI styling session. No look record is saved to the database.

- Screen 1: Image upload. Accept jpg/png, max 10MB. Store temporarily (Supabase Storage or base64).

- Screen 2: Analysis animation while API call is in progress.

- Screen 3: Results — 5 matched pieces from the pieces table. Display as piece cards with Swap and Add to Bag actions.

## AI Integration

- Send uploaded image to a vision model API (OpenAI GPT-4o or Anthropic Claude). Prompt: extract garment types, dominant colours, formality level, and vibe.

- Use extracted attributes to query the pieces table for matching items by slot_type and other attributes.

- Return one piece per slot_type (shirt, pants, shoes, jacket or accessory).

- If no API key is available during development, use mock response data to build the UI first.

The Build a Look flow does not write to the looks or look_pieces tables. It is a session-only experience. Pieces added to the Fitted Bag from this flow are handled normally.

# Phase 9: Profile & Settings (/profile)

- Display user's style preferences from user_profiles (lifestyle categories, style, sizing, budget)

- Edit mode — allow user to update any preference. Save changes to Supabase.

- Saved looks grid — query saved_looks for current user, display as look cards

- Notification preferences — stored in user_profiles as a jsonb column

# Phase 10: Analytics & Launch Prep

## Analytics

- Install Vercel Analytics or Google Analytics 4

- Track affiliate link clicks as events: { event: "affiliate_click", piece_id, retailer, look_slug }

- Track look views, saves, and bag additions

## SEO Checklist

- Verify each /looks/[slug] page has unique title and meta description

- Add sitemap.xml generated from active looks

- Add robots.txt

- Verify Lighthouse SEO score > 90 on look pages

- Add Open Graph tags for social sharing on look pages

## Pre-Launch Checklist

- All affiliate links tested and tracking correctly

- Auth flow tested end-to-end (signup, survey, dashboard, welcome state)

- Mobile layout tested on iOS Safari and Android Chrome

- Empty states present on all screens that can have no data

- Error states present for failed API calls

- GitHub repository up to date

- Environment variables set in Vercel production

# Replit Agent Prompting Guide

Use these principles when prompting Replit Agent throughout the build. Following them will result in significantly better output.

## General Principles

- Build one phase at a time. Do not ask the agent to build multiple phases in a single prompt.

- Always reference the spec and prototype. Start prompts with: "Referring to the Fitted spec and prototype..."

- Be specific about what to build and what not to build. Scope creep is the main failure mode.

- After each phase, test the output before moving to the next phase.

- If the agent makes an architectural decision you're unsure about, ask it to explain before proceeding.

## Phase Prompt Templates

Use these as starting points, editing the specifics as needed:

Phase 1 Prompt

Set up a Next.js 14 project with App Router, TypeScript, and Tailwind CSS. Connect it to GitHub. Create a Supabase project and run the database schema from the Fitted spec. Add the Fitted colour tokens (listed in the spec) as CSS variables in globals.css. Add Cormorant Garamond and DM Sans via next/font/google. Do not build any screens yet — just the project foundation.

Phase 3 Prompt

Build the Fitted landing page at app/page.tsx. It must be a server component. Fetch the 4 most recent active looks from Supabase server-side. Replicate the layout from the prototype exactly: hero with 4-image slideshow, How It Works section, Featured Looks grid, Testimonials, final CTA. Use the Fitted design system. The Explore Looks nav link should smooth-scroll to the Featured Looks section. Get Started links to /onboarding.

Phase 7 Prompt

Build the look page at app/looks/[slug]/page.tsx. Use generateStaticParams() to pre-generate all active looks from Supabase. Use generateMetadata() for SEO titles and descriptions. Fetch the look and its pieces (via look_pieces join) server-side. Build the flatlay piece grid, swap drawer, item detail view, and Fitted Bag drawer as client components. Affiliate links must open in a new tab. Replicate the layout from the prototype.

## When Things Go Wrong

- If the agent produces code that doesn't match the prototype design, paste the relevant CSS from the prototype and ask it to match exactly.

- If the agent makes database queries in a way that seems wrong, refer it to the schema in Phase 1 of this document.

- If the agent starts building features not in this briefing, stop it and redirect to the current phase only.

- If a phase produces broken output, ask the agent to explain what it built before asking it to fix anything.